SECTION 01 22 19

UNIT PRICES

PART 1 - GENERAL

1.01	SUMMARY

A.	SECTION INCLUDES administrative and procedural requirements applicable to unit prices either established in this Section or established in the Agreement based upon Owner’s solicitation and Contractor's bid.  Solicited unit prices are denoted in the “Definitions” Article below by having “(S)” as the Unit Price per Unit.  Solicited unit prices are subject to determination at the time of a change in the Work if the bid unit price was not accepted and not listed in the Agreement.  Unit prices may also be established and added to this Section by appropriate Modification.

B.	RELATED SECTIONS are referenced in the definition of each unit price item.

C.	ALLOWANCES:  For each Unit Price item, an allowance is established in the Article “Definitions” as a Base Quantity included in the Work.  If no Base Quantity is stipulated, or if the Base Quantity is zero, then the unit price is invalid.  Refer particularly to paragraph 3.8 of the Conditions of the Contract for inclusions and exclusions not specified below.

D.	UNIT PRICES include all direct and indirect costs, except overhead and profit, associated with the unit price item (overhead and profit may be added outside of the Unit Price).  If cumulative adjustments exceed, or are expected to exceed, a cumulative 25% of the Base Quantity (whether more than or less than), either party to the Contract may initiate renegotiation for a new unit price.  Such a new unit price shall be made a part of the Contract by appropriate Modification and will apply to all work under this Unit Price.

E.	INCREASES AND DECREASES in the Contract Sum by change order or construction change directive will be made based on the unit prices commensurate with either:

1.	An interim increase or decrease in base quantities as agreed mutually or as deemed reasonably necessary by the Designer and consistent with actual quantities to date; or,

2.	A final increase or decrease in base quantities to equal actual quantities when no further work defined as a unit price item is anticipated.

1.02	SUBMITTALS:	Contractor shall keep a daily log of actual quantities of specified work units encountered, consumed, or expended.  When submitting an application for payment that includes payment for Unit Price items, Contractor shall provide Designer a copy or report of the log that is acceptable to Designer.  Actual quantities and the Contractor’s log are subject to verification by Designer.

1.03	DEFINITIONS:	 For each Unit Price item, definitions are as follows:

| Item | Related Sections | Base Quantity | Unit Price per Unit | Unit | Work Included |
| --- | --- | --- | --- | --- | --- |
|  |  |  | (S) |  |  |
|  |  |  | (S) |  |  |
|  |  |  | (S) |  |  |
|  |  |  | (S) |  |  |

See the referenced Related Sections noted in the table for more information about items related to the work.

END OF SECTION